| TEAM MEETING AGENDA |  |  |  |  |
| --- | --- | --- | --- | --- |
| Meeting Details |  |  |  |  |
| Scrum Lord: Darien |  | Minutes: | Date & Time: 14/05/26 8:30pm | Location: Discord |
|  | Item What was discussed at this meeting? | Notes What details are important for attendees? |  |  |
| 1 | Review of presentation test. | Discussion of how it went and what can be improved notably. More memorisation of script, better written scripts, writing to the rubric, coordination between who will talk about what and which rubric points each person will hit and better confidence, those who were not there must watch the video for both groups. |  |  |
| 2 | Checkpoint 4 extension to week 12. |  |  |  |
| 3 | User testing combination | User testing from all 6 developers was completed and discussed to create ideas of new user stories to implement for wanted features revealed by testing. |  |  |
| 4 | Who will be creating the video | Darien will be writing script and filming video Ethan will be main quality checker to ensure it is successful. |  |  |
| 5 | Plan for presentation creation | Everyone will write the scripts themselves and then at the end will collate and cut off repeated stuff. For ethan since no section we will decide what he will do once a rough draft is completed |  |  |
| 6 | Previous week reflection | Progress is still going strong not much needs to change in following week as will just be getting presentation ready. Realised leadboard feature and features on bottom of dashboard will not have time to be finished so will be removed from the UI. |  |  |

| TEAM MEETING MINUTES |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Meeting Details |  |  |  |  |  |  |
| Attendees: |  |  |  |  | Absent: |  |
| Scrum lord: |  | Minutes: | Date & Time: |  | Location: |  |
|  | Item What has to be done by the next meeting | Action What action is required to get it done? |  | Who: Who is responsible? |  | Due: When is it due? |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |