The following page indicates the area of content each developer will be working on during the sprint but this only acts as a general idea and each developer will work on chosen user stories themselves.

Sprint week 5

- Communication channels are to be created by James

- Project repository and github projects is created by Darien

- Brainstorm general ideas for project by all

Sprint week 6

- James and Sam will work on low fidelity prototypes

- All will help write user stories

- Darien will improve Github projects configuration

Sprint week 7

- Jackson will create medium fidelity in Figma

- User stories will be reviewed and categorized by all to improve quality

Sprint week 8

- API integration - Alpaca/etc = James

- LLM integration - Gemini = Campbell

- User account system - login system as well as encryption = Sam

- Database organisation and creation = Ethan

- UI beginning - Pages being set out and interaction = Jackson

- UI functionality/back end = Darien

Sprint week 9

- Each person will continue work on their specific parts from week 8 sprint taking on more user stories

- Darien will also work on incorporating Javadocs and automated building and testing in github

- Darien will begin work on Project progress check 1

- Each person will also improve quality of unit tests

Sprint week 10

- Each person will work less on their own sections organised in week 8 and switch to a much more individual user story/ feature focussed development process

- Each person will refactor code and improve commenting